Backend Dev 2 — Real-Time & Webhooks

OPay SwiftOrder · Engineering Brief

# Project Overview

OPay SwiftOrder turns unstructured WhatsApp/Instagram chats and voice notes into structured, verified, trackable orders — Gemini extracts the order, the seller approves it, OPay verifies the payment via webhook (no screenshot fraud), and the customer gets live status updates in the same chat.

## Team & Ownership Map

| Role | Owns | Language |
| --- | --- | --- |
| Backend Dev 1 | Core API, database, OPay payment-link generation | Python |
| Backend Dev 2 | Webhooks, WebSocket real-time layer, order state machine | JavaScript (Node.js) |
| AI Engineer | Gemini prompt/pipeline, text + voice note parsing | Any (flexible) |
| Frontend Dev 1 | Merchant Dashboard | HTML, CSS, React |
| Frontend Dev 2 | Customer Chat Sandbox (demo centerpiece) | HTML, CSS, React |

# Your Role: Real-Time & Webhooks

You own the moment the system becomes trustworthy: turning an OPay payment confirmation into an automatic, tamper-proof status change — and pushing that change live to the Merchant Dashboard without anyone refreshing a page. You also own the order state machine so no order can skip steps (e.g. jump straight to 'delivered' without being 'paid').

# Responsibilities

- Build the OPay webhook receiver endpoint and verify its signature/payload.

- Implement the order state machine with strict allowed transitions.

- Set up a WebSocket server so dashboard updates push instantly.

- Handle the anti-fraud logic: an order is only 'paid' when reference + amount both match — never from a screenshot.

- Write the rider-assignment and delivery-update endpoints.

# Tech Stack

- JavaScript — Node.js + Express, running as its own service (separate from Backend Dev 1's Python service)

- WebSocket (ws or Socket.IO)

- node-postgres (pg) to connect directly to the same PostgreSQL database Backend Dev 1 owns

- OPay Webhook payload verification

# Cross-Language Note: You + Backend Dev 1

Backend Dev 1 is building in Python (Django/DRF), you're in Node.js — two separate services, one shared database:

- You do not run migrations. Backend Dev 1 owns the schema (see their document); you connect to the same PostgreSQL instance with node-postgres and read/write to the orders and order_events tables directly.

- Run as a separate process on its own port (e.g. Node on :4000, Django on :8000) so you can develop and restart independently without touching their service.

- If you need a column that doesn't exist yet, ask Backend Dev 1 to add it — don't add your own migration, or the two schemas will drift out of sync.

# Order State Machine

Allowed transitions only — reject anything else with a 409:

pending_approval → awaiting_payment   (seller approves + payment link generated)
awaiting_payment  → paid              (webhook confirms reference + amount match)
paid              → out_for_delivery  (seller assigns rider)
out_for_delivery  → delivered         (seller/rider marks complete)
any               → cancelled         (seller or timeout)

# API Endpoints You Own

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/webhooks/opay | Receives OPay payment confirmation callback |
| PATCH | /api/orders/:id/assign-rider | Seller assigns rider, order → out_for_delivery |
| PATCH | /api/orders/:id/deliver | Marks order delivered |
| WS | /ws/merchant/:merchant_id | Live push of order status changes to dashboard |

# Webhook Payload Contract (example)

// Incoming from OPay
{
  "reference": "TF-1042",
  "amount": 18000.00,
  "status": "SUCCESS",
  "signature": "..."
}
// Your logic:
// 1. Verify signature
// 2. Find order by opay_tx_reference == reference
// 3. Confirm order.total_amount == amount
// 4. Update status -> 'paid', insert order_events row
// 5. Broadcast { order_id, status: 'paid' } over WebSocket to that merchant's room

# Day-by-Day Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | State machine design | Transition rules coded as a reusable function/middleware, unit tested |
| 2 | Webhook endpoint | POST /api/webhooks/opay verifies signature and updates order status in sandbox |
| 3 | WebSocket live updates | Dashboard receives a push within ~1s of a status change |
| 4 | Integration testing | Full path: approve → pay in sandbox → webhook → dashboard updates live, no refresh |

# Dependencies

## What you need from teammates before you can move

- Backend Dev 1's orders table and status column must be finalized before you build the state machine.

- Backend Dev 1's payment-link endpoint must return a working reference before you can test the webhook end-to-end.

## What teammates are waiting on from you

- Frontend Dev 1 needs your WebSocket endpoint/event shape to wire up live dashboard updates.

- Everyone needs the state machine rules so no one accidentally builds a UI action that isn't a valid transition.

# How to Prompt Claude for This Work

Paste the relevant section of this document (schema, endpoint table, or task) directly into your prompt — don't just say "build the backend." Specific tips for your track:

- When asking Claude to build the webhook handler, explicitly say "this must be idempotent" — OPay may retry the same webhook, and Claude should guard against double-processing a payment.

- Paste the state machine diagram above verbatim so Claude enforces the exact same transitions in code that the rest of the team assumes.

- For the WebSocket layer, tell Claude whether you want Socket.IO (easier rooms/reconnect) or raw ws — don't let it pick silently, since Frontend Dev 1's client code depends on which one.

- Ask Claude to simulate a webhook call with curl/Postman examples so you can test without waiting on a live OPay sandbox event.