Frontend Dev 1 — Merchant Dashboard

OPay SwiftOrder · Engineering Brief

# Project Overview

OPay SwiftOrder turns unstructured WhatsApp/Instagram chats and voice notes into structured, verified, trackable orders — Gemini extracts the order, the seller approves it, OPay verifies the payment via webhook (no screenshot fraud), and the customer gets live status updates in the same chat.

## Team & Ownership Map

| Role | Owns | Language |
| --- | --- | --- |
| Backend Dev 1 | Core API, database, OPay payment-link generation | Python |
| Backend Dev 2 | Webhooks, WebSocket real-time layer, order state machine | JavaScript (Node.js) |
| AI Engineer | Gemini prompt/pipeline, text + voice note parsing | Any (flexible) |
| Frontend Dev 1 | Merchant Dashboard | HTML, CSS, React |
| Frontend Dev 2 | Customer Chat Sandbox (demo centerpiece) | HTML, CSS, React |

# Your Role: Merchant Dashboard

You build the screen the seller actually lives in during the demo — the proof that this replaces "scrolling through chats." It must feel instant: when a payment is confirmed, the order should visibly jump columns without a page refresh.

# Responsibilities

- Build the dashboard UI with status columns: Pending Approval, Awaiting Payment, Paid, Out for Delivery, Delivered.

- Order detail view: linked conversation, item list, price, approve/edit action, assign-rider action.

- Connect to Backend Dev 2's WebSocket so status changes push live.

- Handle the 'approve order' flow, including editing price before approving.

# Tech Stack

- HTML, CSS, and React (component-based structure; plain CSS or CSS Modules — no Tailwind assumed unless your team prefers it)

- WebSocket client (matches whatever Backend Dev 2 chooses — confirm Day 1, most likely Socket.IO client or native WebSocket)

# Wireframe — Dashboard Layout

Kanban-style board, one column per status, cards move automatically on WebSocket events:

┌─────────────────────────────────────────────────────────────────┐
│  OPay SwiftOrder — Merchant Dashboard        [Merchant: FUTO Fits]│
├───────────────┬───────────────┬─────────┬──────────────┬─────────┤
│ Pending        │ Awaiting      │ Paid    │ Out for      │Delivered│
│ Approval       │ Payment       │         │ Delivery     │         │
├───────────────┼───────────────┼─────────┼──────────────┼─────────┤
│ #42            │ #40            │ #38     │ #35          │ #30     │
│ 2x Black shirt │ ₦18,000        │ ₦12,000 │ Rider: Tunde │ ...     │
│ [Approve][Edit]│ waiting...     │ ✅ ready │ En route     │         │
├───────────────┴───────────────┴─────────┴──────────────┴─────────┤
│  Click a card → Order Detail panel (right slide-in):              │
│  - Linked customer conversation                                   │
│  - Item list, editable price                                      │
│  - Approve / Assign Rider / Mark Delivered buttons                │
└─────────────────────────────────────────────────────────────────┘

# API Endpoints You Consume

| Method | Path | Purpose | Owner |
| --- | --- | --- | --- |
| GET | /api/orders?merchant_id=&status= | Populate each column | Backend 1 |
| GET | /api/orders/:id | Order detail panel | Backend 1 |
| PATCH | /api/orders/:id/approve | Approve button | Backend 1 |
| PATCH | /api/orders/:id/assign-rider | Assign rider button | Backend 2 |
| PATCH | /api/orders/:id/deliver | Mark delivered button | Backend 2 |
| WS | /ws/merchant/:merchant_id | Live card movement between columns | Backend 2 |

# Day-by-Day Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Dashboard skeleton | Static columns rendering against mock JSON matching the API contract |
| 2 | Wire to real API | Live GET/PATCH calls to Backend 1's endpoints replace mock data |
| 3 | Live WebSocket updates | Card moves columns automatically when Backend 2 broadcasts a status change |
| 4 | Visual polish | Loading states, empty states, error states — this is what judges see most |

# Dependencies

## What you need from teammates before you can move

- Backend Dev 1's GET/PATCH order endpoints and their exact JSON shape.

- Backend Dev 2's WebSocket event format (what fields come through on a status-change push).

## What teammates are waiting on from you

- Nobody is blocked on you, but a rough dashboard should exist early so the team can demo end-to-end before Day 4.

# How to Prompt Claude for This Work

Paste the relevant section of this document (schema, endpoint table, or task) directly into your prompt — don't just say "build the backend." Specific tips for your track:

- Paste the wireframe layout above into your prompt when asking Claude to scaffold the board — it'll get the column structure and card content right the first time instead of guessing a generic kanban.

- Build against the mock JSON from Day 1 (ask Claude to generate a mock API response matching Backend 1's contract) so you're not blocked waiting for the real backend.

- When wiring the WebSocket, tell Claude exactly what event payload shape to expect and ask it to update local state optimistically so the column move feels instant, not laggy.

- Ask Claude for loading/error/empty states explicitly — a dashboard that only handles the happy path will visibly break during a live demo.