Backend Dev 1 — Core API & Data Layer

ChatRail · Engineering Brief

# Project Overview

ChatRail turns unstructured WhatsApp/Instagram chats and voice notes into structured, verified, trackable orders — Gemini extracts the order, the seller approves it, OPay verifies the payment via webhook (no screenshot fraud), and the customer gets live status updates in the same chat.

## Team & Ownership Map

| Role | Owns | Language |
| --- | --- | --- |
| Backend Dev 1 | Core API, database, OPay payment-link generation | Python |
| Backend Dev 2 | Webhooks, WebSocket real-time layer, order state machine | JavaScript (Node.js) |
| AI Engineer | Gemini prompt/pipeline, text + voice note parsing | Any (flexible) |
| Frontend Dev 1 | Merchant Dashboard | HTML, CSS, React |
| Frontend Dev 2 | Customer Chat Sandbox (demo centerpiece) | HTML, CSS, React |

# Your Role: Core API & Data Layer

You own the source of truth for the whole system: the database schema and the REST API that Backend Dev 2, the AI Engineer, and both frontend devs all build against. You also own the OPay payment-link generation call. Everyone is blocked on your schema being stable by end of Day 1.

# Responsibilities

- Design and migrate the PostgreSQL schema (merchants, orders, order_events).

- Build the REST API for creating/reading merchants and orders.

- Integrate OPay Sandbox: generate a unique payment link/reference per approved order.

- Write seed/mock data so frontend devs can build against realistic data from Day 1.

- Document every endpoint (request/response shape) the moment it's stable — don't let it drift silently.

# Tech Stack

- Python — Django + Django REST Framework (recommended, since it gives you the schema/ORM/migrations/API in one framework) or FastAPI if you want something lighter.

- PostgreSQL

- OPay Sandbox API (payment link + reference generation)

# Cross-Language Note: You + Backend Dev 2

Backend Dev 2 is building in JavaScript (Node.js), not Python. You don't share a runtime, so you share the database instead:

- You own all schema migrations. Backend Dev 2 never runs a migration — they connect to the same PostgreSQL database with their own driver (e.g. node-postgres) and read/write to tables you've already created.

- Agree on the table/column names in the schema below as the contract between you — if you rename a column, tell Backend Dev 2 immediately, since their code won't get a compile-time warning like a shared-language monorepo would.

- Keep your REST API and their webhook/WebSocket service as two separate processes/ports (e.g. Django on :8000, Node on :4000) — simplest to run and debug independently during the hackathon.

# Database Schema (PostgreSQL)

CREATE TABLE merchants (
  id SERIAL PRIMARY KEY,
  business_name VARCHAR(255) NOT NULL,
  phone VARCHAR(20),
  opay_merchant_id VARCHAR(100),
  created_at TIMESTAMP DEFAULT NOW()
);
CREATE TABLE orders (
  id SERIAL PRIMARY KEY,
  merchant_id INT REFERENCES merchants(id),
  customer_phone VARCHAR(20),
  items JSONB NOT NULL,           -- [{item, qty, size, color}]
  delivery_address TEXT,
  delivery_type VARCHAR(20),      -- pickup | rider
  total_amount DECIMAL(10,2),
  opay_tx_reference VARCHAR(100) UNIQUE,
  status VARCHAR(30) DEFAULT 'pending_approval',
  -- pending_approval, awaiting_payment, paid, out_for_delivery, delivered, cancelled
  created_at TIMESTAMP DEFAULT NOW(),
  updated_at TIMESTAMP DEFAULT NOW()
);
CREATE TABLE order_events (
  id SERIAL PRIMARY KEY,
  order_id INT REFERENCES orders(id),
  status VARCHAR(30),
  note TEXT,
  created_at TIMESTAMP DEFAULT NOW()
);

order_events is your audit trail — every status change gets a row here. Backend Dev 2's WebSocket layer reads from this table (or listens on the same transition) to push live updates.

# API Endpoints You Own

| Method | Path | Purpose |
| --- | --- | --- |
| POST | /api/merchants | Register a merchant |
| GET | /api/merchants/:id | Fetch merchant profile |
| POST | /api/orders | Create a draft order (called by AI layer output) |
| GET | /api/orders/:id | Fetch single order + linked conversation |
| GET | /api/orders?merchant_id=&status= | List/filter orders for dashboard columns |
| PATCH | /api/orders/:id/approve | Seller approves order, locks total_amount |
| POST | /api/orders/:id/payment-link | Generate OPay payment link + reference |

# Sample Request/Response Contract

POST /api/orders (called after AI Engineer's parser produces structured JSON):

// Request
{
  "merchant_id": 1,
  "customer_phone": "+2348012345678",
  "items": [{ "item": "Black shirt", "qty": 2, "size": "M" }],
  "delivery_address": "FUTO front gate",
  "delivery_type": "rider"
}
// Response 201
{
  "id": 42,
  "status": "pending_approval",
  "total_amount": null,
  "created_at": "2026-07-02T10:00:00Z"
}

# Day-by-Day Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Schema + API skeleton | Migrations run; POST/GET merchants and orders working against mock data |
| 2 | OPay sandbox integration | Payment link generation endpoint returns a real sandbox link + reference |
| 3 | Approve flow + filtering | PATCH approve endpoint; GET orders supports status filter for dashboard columns |
| 4 | Bug fixes & edge cases | Handle missing fields, duplicate references, error responses standardized |

# Dependencies

## What you need from teammates before you can move

- Nothing — you go first. Your schema and API are the foundation everyone else builds on.

## What teammates are waiting on from you

- Backend Dev 2 needs your orders table + status values to build the state machine and webhook.

- AI Engineer needs your POST /api/orders contract to know what JSON shape to output.

- Both frontend devs need your GET endpoints and sample JSON to build against before your API is even live.

# How to Prompt Claude for This Work

Paste the relevant section of this document (schema, endpoint table, or task) directly into your prompt — don't just say "build the backend." Specific tips for your track:

- Tell Claude upfront "Python, Django REST Framework" (or FastAPI, whichever you pick) — don't leave the framework unstated, since Claude will otherwise default to generic Flask patterns that don't match DRF's serializer/viewset conventions.

- When asking Claude for schema help, paste the full schema above so column names stay consistent across the whole team's code, including Backend Dev 2's Node code.

- Ask Claude to generate the Django migration AND a management command (or fixture) for seed data together — the frontends need realistic seed data on Day 1, not empty tables.

- When building the OPay sandbox call, tell Claude explicitly "this is a sandbox integration, use test credentials/webhook URL" so it doesn't assume production config.

- Ask Claude to add DRF serializer-level validation (e.g. reject orders with empty items[]) — this prevents garbage data from breaking the AI Engineer's pipeline downstream.