Frontend Dev 2 — Customer Chat Sandbox

ChatRail · Engineering Brief

# Project Overview

ChatRail turns unstructured WhatsApp/Instagram chats and voice notes into structured, verified, trackable orders — Gemini extracts the order, the seller approves it, OPay verifies the payment via webhook (no screenshot fraud), and the customer gets live status updates in the same chat.

## Team & Ownership Map

| Role | Owns | Language |
| --- | --- | --- |
| Backend Dev 1 | Core API, database, OPay payment-link generation | Python |
| Backend Dev 2 | Webhooks, WebSocket real-time layer, order state machine | JavaScript (Node.js) |
| AI Engineer | Gemini prompt/pipeline, text + voice note parsing | Any (flexible) |
| Frontend Dev 1 | Merchant Dashboard | HTML, CSS, React |
| Frontend Dev 2 | Customer Chat Sandbox (demo centerpiece) | HTML, CSS, React |

# Your Role: Customer Chat Sandbox

Real WhatsApp Business API access is slow to approve, so this split-screen sandbox is the whole demo. You build the side judges will actually type/talk into — it needs to look and feel exactly like WhatsApp so the illusion is complete. This is the highest-visibility screen on Demo Day.

# Responsibilities

- Build a realistic WhatsApp-style chat UI (bubbles, timestamps, typing indicator, voice note recorder).

- Let judges type OR record a voice note as the 'customer'.

- Send input to the AI Engineer's parse-order endpoint and render Gemini's structured output back into the chat as a confirmation card.

- Show the 'Secured by OPay' anti-fraud banner once a payment link is generated.

- Split-screen sync: this chat sits side-by-side with Frontend Dev 1's dashboard so judges see both update together.

# Tech Stack

- HTML, CSS, and React (component-based structure; plain CSS or CSS Modules — no Tailwind assumed unless your team prefers it)

- Browser audio recording API (for voice notes) — MediaRecorder

# Wireframe — Split-Screen Demo Layout

┌───────────────────────────────┬───────────────────────────────────┐
│   CUSTOMER CHAT (your screen)  │   MERCHANT DASHBOARD (Frontend 1)  │
├───────────────────────────────┼───────────────────────────────────┤
│  [FUTO Fits]              🟢   │                                    │
│  ─────────────────────────────│                                    │
│  Customer: Abeg send 2 medium  │                                    │
│  black tracksuits to FUTO      │                                    │
│  front gate            10:01   │                                    │
│                                │                                    │
│  [🎤 Voice note] ▶ 0:04        │                                    │
│                                │                                    │
│  System: Order draft created ✅│  ← new card appears in Pending →  │
│  2x Black tracksuit, M         │                                    │
│  Delivery: FUTO front gate     │                                    │
│                                │                                    │
│  System: Seller approved.      │  ← card moves to Awaiting Payment │
│  Total: ₦18,000                │                                    │
│  [Pay Securely] 🔒 Secured by  │                                    │
│  OPay — no screenshots needed  │                                    │
│                                │                                    │
│  System: Payment confirmed ✅  │  ← card moves to Paid, live       │
│  Rider assigned — Tunde 🏍     │                                    │
│  [Type a message...]     [🎤]  │                                    │
└───────────────────────────────┴───────────────────────────────────┘

# API Endpoints You Consume

| Method | Path | Purpose | Owner |
| --- | --- | --- | --- |
| POST | /api/ai/parse-order | Send typed text or recorded audio, get structured order JSON back | AI Engineer |
| POST | /api/orders | Create the draft order once parsing succeeds | Backend 1 |
| GET | /api/orders/:id | Poll/subscribe for status to render chat status messages | Backend 1 |

Tip: reuse Backend Dev 2's WebSocket connection (same order_id) so chat status messages appear the instant the dashboard updates — you don't need your own polling loop.

# Day-by-Day Plan

| Day | Focus | Deliverable |
| --- | --- | --- |
| 1 | Chat UI skeleton | WhatsApp-style bubbles, mock conversation renders correctly, mic button present |
| 2 | Wire to AI endpoint | Typed message sent to /api/ai/parse-order, structured response rendered as a confirmation card |
| 3 | Voice note + payment banner | Audio recording works end-to-end; anti-fraud banner shows on payment link |
| 4 | End-to-end demo run-through | Full flow: type/talk → order card → approve (on other screen) → paid → rider update, all live |

# Dependencies

## What you need from teammates before you can move

- AI Engineer's /api/ai/parse-order endpoint and its exact JSON output shape.

- Backend Dev 1's POST /api/orders contract to create the draft order.

- Backend Dev 2's WebSocket event shape if you're reusing it for live status messages.

## What teammates are waiting on from you

- This is the demo centerpiece — the whole team is relying on this screen looking polished by Day 4, so flag early if you're blocked.

# How to Prompt Claude for This Work

Paste the relevant section of this document (schema, endpoint table, or task) directly into your prompt — don't just say "build the backend." Specific tips for your track:

- Paste the wireframe above into your prompt so Claude builds the exact split-screen chat layout instead of a generic messaging UI.

- Ask Claude to build the chat against a mock version of the AI Engineer's JSON contract first, so you're not blocked waiting for their endpoint to be live.

- For voice notes, explicitly ask Claude for MediaRecorder browser-permission handling and a fallback UI if the mic is denied — judges' laptops may block it and the demo shouldn't break.

- Ask Claude to make the 'system' messages (order created, payment confirmed, rider assigned) reusable components, since you'll trigger the same pattern from multiple events during the demo.